**COMP1230 GROUP PROJECT STATUS REPORT**

|  |  |
| --- | --- |
| Project name | 4R’s – Reduce, Reuse, Recycle, Reward |
|
| Reporting period | 20/12/17 |
|
| Report Compiled by | Renata & Abdul & Ariel |
|
| Date submitted | 09/01/18 |
|

|  |  |
| --- | --- |
| Team ID: | f7team15 |
| Project URL (GBLearn): | http://f7team15.gblearn.com/ |

**MEMBER INFORMATION**

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
| Student ID | First name | Last Name | Role |
| 101087205 | Abdallahman | Habyarimana |  |
| 101096098 | Renata | Moura | Team Lead |
| 101107685 | Ariel | Anthony |  |

**SUMMARY:**

Successfully completed the development of the database using SQL. HTML embedded PHP pages has been completed, and initial design and layout of the user interface was established. HTML pages that have been completed are the pages with which require connection to the database (i.e index.html, register.php, contactus.php). Ongoing issues are with the functionality of the quote, and review sections in index.php. These functions are being reviewed.

**ACTIVITIES & OUTPUTS**

**Task Status Hours Spent Revision Date**

Database Completed 2.5H 08/01/18

HTML Completed 15H 08/01/18