# GBLearn comp1229

COMP1230 – **Group Project Time ine**

* **Make sure to read this**
* Upload the pdf version of your current timeline to docs/ folder.
* You must update this file regularly when the status of a task is changed.
* The complete timeline worth 10% of your total assignment mark.
* The timeline must contain detail tasks and detailed information for each task (time, status…) No mark will be awarded for the incomplete timeline.
* Make sure to break the project into small tasks.

# Timeline

Topic: 4R’s – Reduce, Reuse, Recycle, Reward Team ID: f7team15

Project URL (GBLearn): http://f7team15.gblearn.com/

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Date D/M/Y | End Date D/M/Y | Completed D/M/Y | Status | Estimate Time | Total Hours  Spent |
| Define Topic | 22/11/2017 | 23/11/2017 | 23/11/2017 | C | 4.30 | 3.5H |
| Present Proposal | 27/11/2017 | 27/11/2017 | 27/11/2017 | C | 2H | 1.5H |
| Approval Proposal | 27/11/2017 | 27/11/2017 | 27/11/2017 | C | 0.5H | 0.5H |
| Define Assumptions | 01/12/2017 | 01/12/2017 | 15/12/2017 | C | 3H | 3H |
| Develop Mockup | 02/12/2017 | 12/12/2017 | 12/12/2017 | C | 8H | 6H |
| Programing Pages |  |  |  |  |  |  |
| Database | 15/12/2017 | 20/12/2017 | 08/01/2018 | C | 3H | 2.5H |
| HTML | 15/12/2017 | 20/12/2017 | 08/01/2018 | C | 13H | 15H |
| PHP | 15/12/2017 | 20/12/2017 | 08/01/2018 | C | 16H | 18H |
| JavaScript | 15/12/2017 | 20/12/2017 | 08/01/2018 | C | 3H | 3H |
| Test codes | 15/12/2017 | 20/12/2017 | 08/01/2018 | C | 5H | 5H |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

C task is completed

INC task is incomplete